# USER PARTICIPATION GUIDELINES

This section explains how employees should use the system.

# 1.1 Mandatory User Requirements

Users MUST:

- Assign themselves to every task.

- Add the correct team label to every task.

- Add story point label to each task as well.

Failure to follow these requirements impacts reporting accuracy.

# 1.2 Recommended User Requirements

Users are strongly encouraged to:

- Add Start Dates

- Add Due Dates

This improves:

- Delay tracking

- Historical reporting

- Planning visibility

# 1.3 Daily Workflow for Employees

## Morning Workflow (SOD)

Before 12:30 PM(Dayshift) / 08:00PM(Nightshift):

- Add planned/SOD tasks into the “In Progress (SOD)” bucket

- Ensure each task is assigned to a user.

- Ensure correct team label and story point label are added to each task.

- You can mark a task as complete in “In Progress (SOD)” bucket they will also be considered as EOD.

## Evening Workflow (EOD)

Before 11:00 PM(Dayshift) / 07:00AM(Nightshift):

- Move completed tasks into “Completed (EOD)” bucket

- Ensure completed work is updated correctly

- All tasks even the tasks that are marked as complete in “Completed (EOD)” bucket will also be considered as EOD.

- These collected EOD tasks will be moved to the “Past EOD’s” bucket for review, for one week and then will be deleted automatically.

## Blocked Tasks Workflow

If a task becomes blocked:

- Move task into “Blocked/Delayed” bucket

- Add notes describing the issue if necessary

Blocked tasks are included in the next day’s summary.

# 1.4 Drag-and-Drop or Mark Completed Workflows

Users may:

- Create tasks in any bucket and drag drop their SOD in “In Progress(SOD)” bucket

- Mark tasks as completed in any bucket or drag drop tasks in “Complete(EOD)” bucket when completed

- Drag tasks to Blocked bucket if delayed

This workflow minimizes duplicate task creation.

# 1.5 Notes & Checklists

Users may freely use:

- The group by feature, available in the top right corner to adjust the look of the planner, to your comfort.

- Task checklists, notes and descriptions.

These are NOT captured into SharePoint.

# 1.6 Story Point Approximations

How each story point compares to real time -

- Story Point 1 -> 2 Hours

- Story Point 2 -> Half Day (4 Hours)

- Story Point 3 -> 1 Day

- story point 5 -> 3 Days